|  |  |
| --- | --- |
| **Unit of Study** | SOFT3888 |
| **Team name** | SOFT3888\_T09A\_Group3 |
| **Project Name** | CP12 – Building an app or online portal for patient symptom tracking |
| **Project start date** | 27/08/2020 |
| **Project end date** | N/A |
| **Project point person** | Ainslie Scott |
| **Report Date** | 13/09/2020 |

|  |  |
| --- | --- |
| **Quick description** | A symptom tracking web app where CIPN patients can record symptoms, clinicians can view their patients’ symptoms and researchers can analyse anonymised data. |

|  |  |  |
| --- | --- | --- |
| **Status item** | **Status up to last week** | **Planned for next week** |
| **Scope** | Scope has been defined and sent for approval by the client. | Divide out tasks based on the approved project scope between team members and start working on some of the basic features. |
| **Time** | Yes | Yes |
| **Quality** | Set up a test environment in our project so team members can write tests before writing code. Code coverage has also been set up. | Set up CI which runs the tests on every commit pushed to the remote repository. |
| **Planned Activities** | * Set up code for everyone to work with * Set up a testing framework * Draw an ERD * Research a cloud platform for hosting | * HTML and CSS templates * Select a cloud platform for hosting * Set up Jenkins CI * Backend for login and registration * Database tables for Accounts and Roles * Decide on an application name |
| **Achievements** | * Watched a Flask Tutorial :) * Got the code working on everyone’s machines * Added code coverage * Initial database schema planned based on ERD | N/A |
| **Major deliverables** | * Approved project scope * User interface designs | * Fully communicative code base (frontend and backend) * HTML and CSS templates * Finalised database tables |
| **Major issues** | N/A | * Discuss with the client how the registration process should work * Discuss deployment scale with client |
| **Major risks** | Conflicting timetables making it difficult to organise meeting times | Conflicting timetables making it difficult to organise meeting times |
| **External dependencies** | Client meeting, Thursday 04/09 | Client meeting, Thursday 17/09 |
| **Estimated effort (h)** | 6-8 hours | 10 hours |
| **Recorded effort (h)** | 9 hours | N/A |
| **Overall Status (RYG)** | G | G |